Fynla International Architecture

Handover Document for Next Claude Code Instance

Date: 16 April 2026  |  Phase: 0 (Workstream E)  |  Branch: feature/csj/*

# 1. Project Overview

Fynla is a UK financial planning application (Laravel 10 + Vue.js 3 + MySQL 8) being restructured from a UK-only monolith into a core + country packs architecture. The goal is to expand to South Africa (and future countries: Ireland, Australia, UAE, NZ) without forking the codebase.

The architecture uses a single codebase with Composer path-repository packs. Core is country-agnostic. Country packs implement 12 core contracts (TaxEngine, RetirementEngine, InvestmentEngine, ProtectionEngine, EstateEngine, ExchangeControl, IdentityValidator, Localisation, BankingValidator, PaymentProcessor, LifeTableProvider, CountryPack).

## Phase Roadmap

| Phase | Duration | Description | Status |
| --- | --- | --- | --- |
| Phase 0 | 12 weeks | Extract core from monolith, repackage UK as country-gb | IN PROGRESS — Workstream E |
| Phase 1 | 6 weeks | Complete UK repackaging, drop legacy decimal columns, API versioning | Not started |
| Phase 2 | 10 weeks | Build country-za pack (SA tax, Two-Pot retirement, exchange control, TFSA) | Not started |
| Phase 3 | 6 weeks | Cross-border pack (DTA, QROPS, worldwide estate) | Not started |

# 2. Work Completed

## Workstream A: Monorepo Scaffold (COMPLETE)

Created the full monorepo directory structure:

core/app/Core/ — Core framework with 12 contracts, Money value objects, TaxYear semantics, Jurisdiction scoping, PackRegistry, PackManifest, CoreServiceProvider, middleware (ActiveJurisdictionMiddleware, EnsurePackEnabled, LegacyApiRewrite), and Artisan commands (GenerateMoneyMigration, BackfillMoneyColumns, AuditMoneyColumns).

packs/country-gb/ — UK country pack with composer.json, CountryPackServiceProvider, and src/ directory.

packs/country-xx-smoke/ — Synthetic smoke-test pack to verify multi-pack loading.

packs/_template/ — Template for creating new country packs.

docs/adr/ — 10 Architecture Decision Records (ADR-001 through ADR-010) covering: single codebase, composer path repos, strict pack isolation, jurisdictional scoping, money value objects, semantic tax year, per-pack DB prefix, frontend lazy loading, pack-owned legal copy, design system in core.

## Workstream B: Core Contracts and Infrastructure (COMPLETE)

Implemented all core contracts and supporting infrastructure: Money value object (integer minor-units, floats banned), TaxYear semantic intervals, PackRegistry, PackManifest, CoreServiceProvider, and all middleware.

## Workstream C: Core Registration (COMPLETE)

Root composer.json updated with path repositories for packs/country-gb, country-xx-smoke, and _template. Added fynla/pack-country-gb to require and fynla/pack-country-xx-smoke to require-dev. Set minimum-stability to dev.

## Workstream D: Core Tests (COMPLETE — 108/108 PASSING)

All 108 core tests pass. Test files cover:

| Test File | Tests | Area |
| --- | --- | --- |
| MoneyTest.php | Unit | Money value object arithmetic, formatting, comparison |
| CurrencyTest.php | Unit | Currency enum and metadata |
| HasMoneyTraitTest.php | Unit | Eloquent trait for money columns |
| LegacyDecimalAccessorTest.php | Unit | Backward-compatible float accessors |
| TaxYearTest.php | Unit | Semantic tax year intervals |
| TaxYearResolverDbTest.php | Unit | DB-backed tax year resolution |
| PackManifestTest.php | Unit | Pack metadata parsing |
| PackRegistryTest.php | Unit | Multi-pack loading and discovery |
| ActiveJurisdictionsDbTest.php | Unit | Jurisdiction scoping with getenv() |
| ActiveJurisdictionMiddlewareTest.php | Unit | Middleware jurisdiction checks |
| EnsurePackEnabledTest.php | Unit | Pack-enabled middleware |
| LegacyApiRewriteTest.php | Unit | Legacy API URL rewriting |
| JurisdictionModelTest.php | Unit | Jurisdiction Eloquent model |
| UserJurisdictionTest.php | Unit | User jurisdiction pivot |
| CoreIndependenceTest.php | Architecture | Core has no App\ dependencies |
| PackIsolationTest.php | Architecture | Pack isolation verification |

## Workstream E: UK Code Repackaging (IN PROGRESS — Files Moved, Autoloading Fixed)

This is the major workstream that moves all UK-specific code from app/ into packs/country-gb/src/. The file moves are complete but tests have not yet been re-run after the autoloading fix.

### Files Moved: 293 PHP Files

| Category | Count | Destination in Pack |
| --- | --- | --- |
| Agents | 8 | packs/country-gb/src/Agents/ |
| Protection Services | 7 | packs/country-gb/src/Protection/ |
| Savings Services | 9 | packs/country-gb/src/Savings/ |
| Investment Services | 55 | packs/country-gb/src/Investment/ (10 subdirectories) |
| Retirement Services | 12 | packs/country-gb/src/Retirement/ |
| Estate Services | 27 | packs/country-gb/src/Estate/ |
| Tax Services | 2 | packs/country-gb/src/Tax/ |
| Goals Services | 12 | packs/country-gb/src/Goals/ |
| Coordination Services | 8 | packs/country-gb/src/Coordination/ |
| Models | 44 | packs/country-gb/src/Models/ |
| HTTP Controllers | 45 | packs/country-gb/src/Http/Controllers/ |
| HTTP Requests | 54 | packs/country-gb/src/Http/Requests/ |
| HTTP Resources | 8 | packs/country-gb/src/Http/Resources/ |
| Support | 2 | packs/country-gb/src/Support/ |

### Compatibility Aliases: 290 Files

Each original app/ file was replaced with a thin compatibility alias that extends the new pack class. This ensures zero breakage for existing code that references App\ namespaces.

Example alias pattern (app/Models/SavingsAccount.php):

class SavingsAccount extends \Fynla\Packs\GB\Models\SavingsAccount {}

All 290 aliases have been verified to point to valid target classes in the pack.

### Namespace Updates in Pack Files

All pack files had their namespaces updated from App\* to Fynla\Packs\GB\*. Cross-module use statements were also updated in a second bulk pass (initial per-module sed scripts only caught same-module references).

### CountryPackServiceProvider Bindings

The service provider registers all 8 module agents and the TaxConfigService:

| Binding Key | Class |
| --- | --- |
| pack.gb.tax | TaxConfigService |
| pack.gb.protection | ProtectionAgent |
| pack.gb.savings | SavingsAgent |
| pack.gb.investment | InvestmentAgent |
| pack.gb.retirement | RetirementAgent |
| pack.gb.estate | EstateAgent |
| pack.gb.goals | GoalsAgent |
| pack.gb.coordination | CoordinatingAgent |
| pack.gb.tax-optimisation | TaxOptimisationAgent |

# 3. Fixes Applied During This Session

## Fix 1: putenv/env Interaction (Workstream D)

Problem: Tests using putenv('FYNLA_ACTIVE_PACKS=GB,ZA') were not visible to Laravel's env() helper after the app was booted. The env() function reads from the cached config repository once booted and ignores subsequent putenv() calls.

Fix: Changed both ActiveJurisdictions.php and ActiveJurisdictionMiddleware.php from env() to getenv() for reading FYNLA_ACTIVE_PACKS.

Files: core/app/Core/Jurisdiction/ActiveJurisdictions.php (line ~139), core/app/Core/Http/Middleware/ActiveJurisdictionMiddleware.php (line ~96)

## Fix 2: Inline Fully-Qualified Reference (Workstream E)

Problem: One inline fully-qualified reference to \App\Services\Protection\ComprehensiveProtectionPlanService in ProtectionController was not caught by the sed scripts.

Fix: Manually updated to use \Fynla\Packs\GB\Protection\ComprehensiveProtectionPlanService.

## Fix 3: Cross-Module use Statements (Workstream E)

Problem: Initial per-module sed scripts only updated same-module references (e.g., Investment files referencing Investment services). Cross-module references (e.g., Estate files referencing Tax services) were missed.

Fix: A second bulk sed pass was run across all pack files to update all remaining use App\Services\*, use App\Models\*, use App\Http\* statements.

## Fix 4: PSR-4 Autoloading Registration (Workstream E — JUST APPLIED)

Problem: After all 293 files were moved and 290 aliases created, running ./vendor/bin/pest failed with 'Class Fynla\Packs\GB\Models\SavingsAccount not found' on every test that boots the Laravel app. Root cause: composer update was never run after adding path repositories to composer.json, so the PSR-4 autoloading for Fynla\Packs\GB\ was not registered.

Fix: Manually added PSR-4 entries to vendor/composer/autoload_psr4.php and vendor/composer/autoload_static.php for both Fynla\Packs\GB\ and Fynla\Packs\XXSmoke\ (plus their Tests\ subnamespaces). Prefix lengths verified: GB=15, GB\Tests=21, XXSmoke=20, XXSmoke\Tests=26.

Status: FIX APPLIED BUT TESTS NOT YET RE-RUN. The user needs to run ./vendor/bin/pest to verify.

IMPORTANT: Running composer update or composer dump-autoload locally will also work and would be the proper way to register these. The manual edits to vendor/composer/ files are a workaround because composer is not available in the sandbox.

# 4. Known Issues and Expected Test Failures

## Issue 1: NoFloatMoneyTest Architecture Failures (PRE-EXISTING)

What: The NoFloatMoneyTest now scans packs/country-gb/src/ and finds pre-existing float parameters on money-named variables. These violations existed in the original app/ code.

Impact: Architecture test failures. Not introduced by the move.

Fix needed: Refactor float parameters to use Money value objects (Phase 1 work).

## Issue 2: Phase1ModelsArchitectureTest HasFactory Check (POSSIBLE)

What: CashAccount alias may fail the HasFactory check because the alias class itself does not declare HasFactory (it inherits it from the parent). The test may check file content rather than runtime behavior.

Impact: Architecture test failure.

Fix needed: Update the architecture test to check inheritance rather than file content, or add HasFactory to the alias.

## Issue 3: Phase02/Phase03 Architecture Tests (POSSIBLE)

What: StorePersonalAccountLineItemRequest and UpdatePersonalAccountLineItemRequest aliases were flagged as possibly pointing to non-existent pack paths. However, verification confirmed all 290 aliases point to valid files.

Impact: These tests may still fail if they check something beyond file existence (e.g., namespace structure).

Fix needed: Run the tests and investigate any failures.

# 5. What Needs To Be Done Next

## Immediate: Verify Autoloading Fix

Run ./vendor/bin/pest locally and confirm the 'Class not found' errors are resolved. If there are remaining failures, investigate and fix. Alternatively, run composer dump-autoload to regenerate the autoload files properly.

## Workstream E Completion

Once the full test suite passes (excluding known pre-existing issues), Workstream E is complete. Commit the changes with a clear message about the file moves and aliases.

## Workstream F: Testing, CI, and CODEOWNERS

Set up CI to run core tests independently of pack tests. Update CODEOWNERS to reflect the new directory structure. Ensure the test suite differentiates between core, pack-gb, and cross-cutting tests.

## Workstream G: Deploy and Cutover

Deploy the restructured codebase to dev (csjones.co/fynla) and verify all functionality. Then deploy to production (fynla.org). The compatibility aliases ensure zero user-visible changes.

## Future Phases

Phase 1: Complete UK repackaging by dropping legacy decimal columns and implementing API versioning. Phase 2: Build the South Africa country pack. Phase 3: Cross-border pack for DTA, QROPS, and worldwide estate planning.

# 6. Key Files Reference

## Core Infrastructure

| File Path | Purpose |
| --- | --- |
| core/app/Core/Contracts/*.php | 12 core contracts (TaxEngine, RetirementEngine, etc.) |
| core/app/Core/Money/Money.php | Money value object (integer minor-units) |
| core/app/Core/TaxYear/TaxYear.php | Semantic tax year intervals |
| core/app/Core/Jurisdiction/ActiveJurisdictions.php | Jurisdiction scoping (uses getenv) |
| core/app/Core/Registry/PackRegistry.php | Multi-pack loading and discovery |
| core/app/Core/Registry/PackManifest.php | Pack metadata parsing from composer.json |
| core/app/Core/Providers/CoreServiceProvider.php | Registers core services |
| core/app/Core/Http/Middleware/ActiveJurisdictionMiddleware.php | Request-level jurisdiction check |
| core/app/Core/Http/Middleware/EnsurePackEnabled.php | Route-level pack enablement |

## GB Pack

| File Path | Purpose |
| --- | --- |
| packs/country-gb/composer.json | Pack config: PSR-4, Laravel auto-discovery, fynla metadata |
| packs/country-gb/src/Providers/CountryPackServiceProvider.php | Registers all 8 agents + TaxConfigService |
| packs/country-gb/src/Agents/*.php | 8 module agent orchestrators |
| packs/country-gb/src/Models/*.php | 44 Eloquent models |
| packs/country-gb/src/Http/Controllers/*.php | 45 API controllers |
| packs/country-gb/src/Http/Requests/*.php | 54 form request validators |
| packs/country-gb/src/Tax/TaxConfigService.php | UK tax rates and thresholds |

## Autoloading (Modified This Session)

| File Path | Change |
| --- | --- |
| vendor/composer/autoload_psr4.php | Added Fynla\Packs\GB\ and Fynla\Packs\XXSmoke\ entries |
| vendor/composer/autoload_static.php | Added prefix lengths and path arrays for both packs |
| composer.json (root) | Path repositories + require for pack-country-gb |

## Planning Documents

| File Path | Content |
| --- | --- |
| Plans/Fynla_Multi_Country_Architecture.docx | Overall architecture and ADR summary |
| Plans/Fynla_Phase_0_Implementation_Guide.docx | 12-week execution plan with 7 workstreams |
| Plans/Fynla_SA_Research_and_Mapping.docx | SA tax rates, products, Two-Pot system, exchange control |
| docs/adr/ADR-001 through ADR-010 | 10 Architecture Decision Records |

## Tests

| File Path | Tests |
| --- | --- |
| tests/Unit/Core/**/*.php | 108 core unit tests (all passing) |
| tests/Architecture/CoreIndependenceTest.php | Core has no App\ dependencies |
| tests/Architecture/PackIsolationTest.php | Pack isolation verification |
| tests/Architecture/NoFloatMoneyTest.php | Float-free money (has pre-existing failures) |
| tests/Architecture/Phase1ModelsArchitectureTest.php | Model alias structure validation |
| tests/Architecture/Phase02ArchitectureTest.php | Phase 0.2 architecture checks |
| tests/Architecture/Phase03ArchitectureTest.php | Phase 0.3 architecture checks |

# 7. Critical Rules and Constraints

1. User manages Git branches: Never create branches or make commits. List changed files so the user can commit.

2. Never assume or make things up: Always ask when unsure. Precision and accuracy are critical for this finance app.

3. One source of truth: Consolidate duplicate information wherever possible.

4. Pure relocation PRs: Phase 0 guide says one module at a time, pure relocation, never combine with behaviour changes.

5. NEVER use migrate:fresh or migrate:refresh: These drop all tables. Use php artisan db:seed to reseed.

6. Compatibility alias pattern: Old App\ classes become thin extends aliases to new Fynla\Packs\GB\ classes. This ensures zero breakage.

7. Read vault docs before working on modules: Planning documents in Plans/ and docs/adr/ are authoritative.

8. Test with Pest: Run ./vendor/bin/pest for the full suite. The 940+ existing tests must continue to pass.

# 8. Session Summary

This session progressed Phase 0 from Workstream D completion (108 core tests passing) through the bulk of Workstream E (UK code repackaging). The major accomplishments were moving 293 PHP files into the GB pack structure, creating 290 compatibility aliases, fixing cross-module namespace references, and registering PSR-4 autoloading for the pack namespaces.

The critical next step is to run the full test suite locally to verify the autoloading fix resolves the class-not-found errors. Once confirmed, Workstream E can be committed and the project moves to Workstream F (CI/testing) and Workstream G (deployment).

The overall Phase 0 goal is that the restructuring produces zero user-visible changes while establishing the foundation for multi-country support.